PARABANK MANUAL QA TEST PLAN

# 1. Project Overview

This document defines the approach for manual functional testing of the ParaBank demo banking application. The project demonstrates test planning, test case design, manual execution, evidence capture, and defect reporting for common banking workflows.

# 2. Objectives

Validate key banking workflows with positive and negative test cases.

Compare actual behavior with expected results.

Capture screenshots as execution evidence.

Record reproducible defects in Jira and maintain supporting reports.

Create a structured manual QA portfolio artifact.

# 3. Scope of Testing

## In Scope

User registration and input validation

Login, login recovery, and observed credential behavior over time

Account overview and opening a new account

Funds transfer and zero-amount validation

Bill payment and zero-amount validation

Transaction search

Updating contact information

Loan request workflow

Logout and access behavior after logout

## Out of Scope

Automated testing

Performance/load testing

Security penetration testing

Production banking systems or real transactions

A separate end-to-end test suite

# 4. Test Approach

Testing is performed manually using scenarios and test cases maintained in an Excel workbook. For each executed case, record test data, steps, expected result, actual result, status, and screenshot evidence. Failed cases are assessed for defect reporting. Where formal requirements are unavailable, expected behavior and severity are treated as provisional.

# 5. Test Environment

Application: ParaBank public demo application

Test type: Manual functional testing

Browser: Google Chrome

Operating system: Windows

Test tracking: Jira

Documentation: Microsoft Excel and Microsoft Word

Evidence capture: Windows Snipping Tool or screenshots

# 6. Test Data

Use synthetic test accounts and demo data only. Test values include valid and invalid registration inputs, valid and invalid login credentials, account selections, positive and zero transfer/payment amounts, and a non-existing transaction ID. Do not publish passwords or personal identifiers.

# 7. Entry Criteria

The demo application is reachable.

Relevant scenarios and test cases are documented.

Required test accounts or test data are available.

# 8. Exit Criteria

Planned cases have been executed where the demo environment permits.

Execution results are recorded in the workbook.

Observed failures have evidence where available.

Defects are logged in Jira and documented where applicable.

Known limitations are noted.

# 9. Defect Management

Defects are tracked in Jira using the PQT issue prefix.

PQT-1: Phone number field accepts alphabetic and alphanumeric characters during registration.

PQT-2: Previously valid user credentials are rejected after several hours; root cause unconfirmed.

PQT-3: Application accepts a zero-amount funds transfer.

PQT-4: Application accepts a zero-amount bill payment.

PQT-5: Internal server error when searching for a non-existing transaction ID.

Severity and priority are provisional unless confirmed by formal requirements.

# 10. Risks and Limitations

The public demo may be unstable or reset test data.

Application behavior may change without notice.

Formal requirements are not available for every workflow.

Observed behavior alone does not establish the technical root cause.

# 11. Deliverables

Test plan

Excel workbook containing scenarios, test cases, execution results, and test data

Jira defect tickets

Individual defect reports

Screenshot evidence

README and public GitHub repository

# 12. Project Structure

01-Test-Plan: This test plan document

02-Test-Cases: Excel workbook containing scenarios, cases, execution results, and test data

03-Defect-Reports: Individual Word defect reports

04-Screenshots: Test execution evidence

Important note: This is a learning portfolio project using a public demo application. It does not represent testing of a production banking system, and no real financial transactions should be performed.